Project Title: AI-Powered Image Intelligence Tool
Duration: 12 Weeks
Team: 2 Interns
Tech Stack: Python, OpenCV, PyTorch, TensorFlow, Streamlit/FastAPI, Numpy, Matplotlib

INTERN ALLOCATION

Saujas (Object & Color Detection)

- Tasked with developing models for detecting objects in images and extracting dominant colors.

Torsha (Image Aesthetic Analysis)

- Tasked with building models to rate images based on aesthetic parameters and learning to quantify visual appeal.

PHASE 1: SETUP & ORIENTATION (Week 1)

Both

- Setup local Python environments (venv or conda)

- Install required libraries:

pip install opencv-python numpy matplotlib pandas scikit-learn torch torchvision tensorflow pillow seaborn

- Explore basic image processing using OpenCV and PIL

- Create shared GitHub repo for version control

PHASE 2: DATA COLLECTION & PREPROCESSING (Weeks 2–3)

Saujas

- Dataset for Object Detection:

  - COCO Dataset: https://cocodataset.org/

  - Open Images Dataset (subset): https://storage.googleapis.com/openimages/web/index.html

- Tasks:

  - Download and explore dataset

  - Annotate (if needed) using CVAT or LabelImg

  - Convert annotations to YOLO or COCO JSON format

  - Resize and normalize images

Torsha

- Datasets for Aesthetic Ratings:

  - AVA Dataset (Aesthetic Visual Analysis): https://www.crcv.ucf.edu/projects/AVA/

  - CUHK-PQ Dataset: http://mmlab.ie.cuhk.edu.hk/projects/PhotoQuality.html

- Tasks:

  - Clean, parse, and normalize image ratings

  - Resize and prepare image-label pairs

  - Basic EDA: histogram of scores, class balance

PHASE 3: MODULE DEVELOPMENT (Weeks 4–9)

Saujas: OBJECT & COLOR DETECTION (Weeks 4–7)

Tasks:

- Train YOLOv5 or MobileNet-SSD:

  - YOLOv5 Setup: https://github.com/ultralytics/yolov5

  - Pre-trained model fine-tuning

  - Custom model training script in PyTorch

- Build inference pipeline:

  - Load trained model

  - Perform object detection and label extraction

Color Detection:

- Use OpenCV to convert images to HSV/RGB

- Extract dominant colors using KMeans clustering:

- from sklearn.cluster import KMeans

- kmeans = KMeans(n_clusters=5).fit(pixels)

dominant_colors = kmeans.cluster_centers_

- Visualize palette with Matplotlib

Torsha: IMAGE AESTHETIC SCORING (Weeks 4–9)

Tasks:

- Use transfer learning with MobileNet/ResNet

- Define metrics:

  - Composition (rule of thirds)

  - Brightness / contrast

  - Color harmony

  - Sharpness (Laplacian variance)

- Build regression model for AVA dataset:

  - Input: image

  - Output: aesthetic score (0–10)

- Evaluate using MAE/RMSE metrics

PHASE 4: INTEGRATION & TOOL DEVELOPMENT (Weeks 10–11)

Both

- Combine modules:

  - Load image

  - Run object detection

  - Extract colors

  - Predict aesthetic score

- Create a user interface (optional):

  - Using Streamlit or FastAPI for REST API

- Output: JSON + Image with bounding boxes + score + color palette

PHASE 5: TESTING, DEBUGGING & DEPLOYMENT (Week 12)

Tasks:

- Evaluate tool on new images

- Add error handling and edge-case management

- Final code cleanup and documentation

- Prepare demo for review

DELIVERABLES BY END OF INTERNSHIP

- Modular Python scripts:

  - object_detection.py

  - color_extractor.py

  - aesthetic_rating.py

- Unified pipeline script: analyze_image.py

- Demo video or Streamlit app

- PDF Report (Overview, Method, Results, Future Work)

- GitHub repo with full codebase